# Carbon Compass — Feature Completion Status

Document type: Gap analysis (requirements vs. implementation)
Prepared for: Alibaba Cloud AI Hackathon 2026 — Open Innovation
Codebase reviewed: C:\Projects\Carbon (read-only; no application code changes)
Sources: Carbon Compass Discussion (1).docx, Discussion 2.0.docx, Carbon_Compass_SRS (1).docx, architecture diagram

# 1. Executive Summary

Carbon Compass is a working end-to-end hackathon prototype. A user can search a facility, run analysis (live APIs or mock fallbacks), view colour-coded map pins, open a facility detail panel, and export a PDF. The confidence guard and risk-signal language from the SRS are implemented in scoring, prompts, UI, and PDF.

| Category | Items | Status |
| --- | --- | --- |
| Must-have FRs fully / effectively done | FR-1, FR-2*, FR-3*, FR-6*, FR-7*, FR-8, FR-9, FR-10, FR-11, FR-12, FR-14 | Done / Done with mock |
| Must-have partially done | FR-13 (heatmap) | Pins only — not a true heat layer |
| Should-have | FR-4, FR-5, FR-15 | FR-4 mock; FR-5 local cache; FR-15 PDF done |
| Could-have / stretch | FR-16 (time-lapse) | Not implemented |
| Labelling | FR-17, FR-18 | Done |
| Sponsor infra | Alibaba OSS, Alibaba Cloud hosting | Not implemented (OSS config-only) |

Overall readiness: Demo-ready in mock mode. Live mode needs keys for OpenCage, Sentinel Hub, and Qwen. Remaining product gaps vs. SRS: true Sustainability Heatmap, real shipping/AIS data, Alibaba Cloud OSS storage, and deployment on Alibaba Cloud.

* Works end-to-end; live provider requires API keys, otherwise deterministic mock / insufficient-data path.

# 2. Architecture Alignment (Discussion 2.0 + Diagram)

Pipeline: Sentinel Hub | Public ESG | Shipping/port → Layer 1 Data Ingestion (+ Alibaba OSS) → Layer 2 AI Analysis (Qwen + scoring) + Confidence guard → Layer 3 Presentation (heatmap / scores / reports) → Exporter / buyer

| Layer / element | Specified | Implemented? | Notes |
| --- | --- | --- | --- |
| Sentinel Hub optical | Yes | Partial | Live in satellite.py; mock PNG if no keys. Sentinel-3 thermal not used. |
| ESG scrape (BeautifulSoup) | Yes | Yes (attempt) | DuckDuckGo + page extract; empty → Insufficient Data |
| Shipping / port activity | Yes | Partial (mock) | Port-proximity only; no AIS. Health: mock_proxy |
| Geocoding (OpenCage) | Yes | Yes (optional) | Live OpenCage or mock cities; raw GPS always works |
| Normalise → common schema | Yes | Yes | Pydantic FacilityAnalysis / ComponentResult |
| Alibaba Cloud OSS | Yes | No | Env + has_oss only; storage.py writes local data/ |
| Qwen vision + text | Yes | Yes (optional) | qwen-vl-max + qwen-max via DashScope; mocks without key |
| Weighted scoring + confidence guard | Yes | Yes | scoring.py — 40/40/20; below threshold → Insufficient Data |
| Map + scores + reports | Yes | Yes | React dashboard + PDF (report.py) |
| Interactive heatmap | Yes | Partial | Coloured Leaflet pins only; no density/heat layer |
| Frontend choice | Streamlit or React | React | Vite + React 18 |
| Map library | Plotly / Folium / Mapbox | Leaflet + OSM | FacilityMap.tsx |
| Alibaba Cloud hosting | Yes | No | Local Uvicorn + Vite only |
| Confidence guard | Yes | Yes | Scoring + UI + PDF + Lahore demo facility |

# 3. Functional Requirements Status (SRS §3)

## 3.1 Module A — Data Ingestion

| ID | Priority | Requirement | Status | Notes |
| --- | --- | --- | --- | --- |
| FR-1 | Must | Company name or GPS → geocode | Completed | OpenCage if key; else mock Pakistani cities |
| FR-2 | Must | Fetch satellite image via Sentinel Hub | Completed (mock fallback) | Sentinel-2 L2A RGB only; no Sentinel-3 thermal |
| FR-3 | Must | Scrape ESG disclosures & news | Completed (best-effort) | DuckDuckGo + BeautifulSoup; thin → Insufficient Data |
| FR-4 | Should | Shipping/port activity proxy | Not completed (mock only) | Proximity to Karachi / Qasim / Gwadar; no AIS |
| FR-5 | Should | Cache to avoid redundant API calls | Partially completed | JSON/PNG under data/; no TTL or skip-refetch |

## 3.2 Module B — AI Analysis

| ID | Priority | Requirement | Status | Notes |
| --- | --- | --- | --- | --- |
| FR-6 | Must | Satellite vision analysis + confidence | Completed (mock fallback) | Qwen-VL when key present |
| FR-7 | Must | Qwen summarises disclosures & claims | Completed (mock fallback) | analyze_text_disclosures via qwen-max |
| FR-8 | Must | Claims vs evidence → Risk Signals | Completed | detect_discrepancies + detail panel |
| FR-9 | Must | Weighted score 40/40/20 | Completed | Config weights; re-normalised when missing |
| FR-10 | Must | Low confidence → Insufficient Data | Completed | Threshold 0.5; Lahore demo case |

Known caveat: In routes.py, if imagery/ESG exists but Qwen returns empty, the pipeline can inject a hardcoded score (~50) instead of forcing Insufficient Data.

## 3.3 Module C — Dashboard / Presentation

| ID | Priority | Requirement | Status | Notes |
| --- | --- | --- | --- | --- |
| FR-11 | Must | Interactive map with pins | Completed | Leaflet; click → facility detail |
| FR-12 | Must | Red/amber/green (+ grey unknown) | Completed | RiskBadge + map pin colours |
| FR-13 | Must | Interactive Sustainability Heatmap | Not completed as specified | Pins only; no heat/density layer |
| FR-14 | Must | Why this score? panel | Completed | Rationale, breakdown, signals, sources |
| FR-15 | Should | Export shareable report | Completed (PDF) | fpdf2; image export not built |
| FR-16 | Could | Historical satellite time-lapse | Not implemented | No multi-date imagery UI/API |

## 3.4 Labelling and Language (SRS §3.4)

| ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| FR-17 | Risk Signal / Suggested Follow-up only | Completed | Prompts, demo copy, UI, PDF |
| FR-18 | Confidence + data-source citation | Completed | Detail page + PDF |

# 4. UI Screens vs. SRS §4.1

| Specified screen | Status | Code location |
| --- | --- | --- |
| Landing / search | Completed | LandingPage.tsx + SearchBox.tsx |
| Map + Heatmap view | Partial | DashboardPage + FacilityMap (pins only) |
| Facility detail panel | Completed | FacilityDetailPage.tsx |
| Export / report | Completed | PDF from detail page |

Extra UI present (not in SRS): light/dark theme, sector filter, Load Demo Data, responsive layout.

# 5. External Interfaces

| Interface | Required? | Status |
| --- | --- | --- |
| Sentinel Hub API | Must | Wired; needs client ID/secret for live |
| Alibaba Cloud Model Studio (Qwen) | Must | Wired; needs QWEN_API_KEY |
| Alibaba Cloud OSS | Must (architecture) | Not implemented — local filesystem only |
| Geocoding API (OpenCage) | Must | Wired; needs GEOCODING_API_KEY |
| Public shipping / vessel data | Should | Not integrated — mock proximity |
| DuckDuckGo HTML (scrape helper) | Implementation choice | Used (no key) |
| OpenStreetMap tiles | Map basemap | Used |

# 6. Non-Functional Requirements (SRS §5)

| Area | Requirement | Status |
| --- | --- | --- |
| Performance | ~15–30s end-to-end | Partially met — sequential pipeline; UI steps are cosmetic |
| Progressive render | Map first, detail as data arrives | Not met — analyze blocks until full response |
| Security | Public data; keys server-side; no PII | Met for prototype |
| Reliability | Continue if one source fails | Met — missing components disclosed |
| Usability | Non-technical traffic-light UI | Met |
| Scalability | Add facilities without code changes | Met (JSON store; API quota limited) |
| Legal / ethical | No definitive accusations | Met in demo + copy |
| HTTPS | All over HTTPS | Local HTTP in dev; no deploy TLS config |

# 7. Discussion Documents — Advice vs. Build

## 7.1 Discussion (1) — Positioning

| Guidance | Adopted? |
| --- | --- |
| Localise to Pakistani export suppliers | Yes |
| Soften audit → risk signal / self-check | Yes |
| Swap Llama → Qwen (Alibaba) | Yes |
| Do not claim facility-level CO2/methane measurement | Yes |
| Avoid naming real companies as polluters | Yes |
| Host on Alibaba Cloud + use OSS | Not done |

## 7.2 Discussion (2.0) — Build Checklist

| Item | Status |
| --- | --- |
| Three-layer pipeline with graceful degradation | Yes |
| Demo dataset 3–5 facilities | Yes (4 seeded) |
| API keys for Sentinel, Qwen, geocoding | Supported; mock without keys |
| Risk-signal wording in prompts and UI | Yes |
| Streamlit or React | React |
| Plotly heatmap | No |
| Alibaba OSS + Alibaba compute | No |

# 8. Feature Inventory by Status

## 8.1 Completed

Company / address / GPS search and analysis pipeline

Optional live OpenCage geocoding

Optional live Sentinel-2 imagery fetch

ESG disclosure scrape attempt + claim extraction path

Qwen vision + text + discrepancy detection (or deterministic mocks)

Weighted Sustainability Risk Score (0–100) with configurable weights

Confidence threshold → Insufficient Data (component and overall)

Interactive map with RAG + grey pins

Facility list with sector filter

Facility detail: score, confidence, breakdown, satellite preview, risk signals, rationale, citations

PDF facility report with legal disclaimer

Demo seed (4 facilities: low / medium / high / insufficient)

Light/dark theme

Mock mode so the demo works without API keys

REST API (/api/v1/...) + Swagger /docs

Smoke test script scripts/test.ps1

## 8.2 Partially Completed

| Feature | What works | What's missing |
| --- | --- | --- |
| Satellite ingestion | Optical Sentinel-2 path | Sentinel-3 thermal; strong clear-sky selection |
| ESG scraping | Live HTML scrape | Robust news pipeline; PDF parsing; SME coverage |
| Shipping proxy | Distance-to-port mock | Real AIS / MarineTraffic-style API |
| Heatmap | Pin map + /heatmap API | True heat/density visualisation (FR-13) |
| Caching | Persist analyses & images to disk | Skip re-hitting live APIs; OSS cache |
| Progressive UX | Steps animation | Real stage-by-stage pipeline progress |
| Health / mock indicator | Backend /health | Frontend does not surface live-vs-mock |
| Alibaba OSS | Env + health flag | Actual upload/download of images/text/reports |

## 8.3 Not Implemented

Interactive Sustainability Heatmap (density / Plotly / leaflet.heat) as specified in FR-13

Real public vessel-tracking / shipping API (FR-4 live)

Alibaba Cloud OSS storage integration

Alibaba Cloud compute deployment (Docker / ECS / etc.)

Historical satellite time-lapse slider (FR-16)

User authentication / roles / multi-tenant isolation

Database (PostgreSQL etc.) — file JSON only

Continuous / real-time monitoring (correctly out of scope in SRS §1.2)

Precision gas emissions measurement (correctly out of scope)

Legally binding certification (correctly out of scope)

Image-format report export (only PDF)

Dedicated automated unit/integration test suite (beyond PowerShell smoke)

# 9. Demo Dataset Coverage

| Facility | Sector | Risk band | Purpose | Present? |
| --- | --- | --- | --- | --- |
| Faisalabad Textile Hub | Textile | Amber (~47) | Typical export narrative | Yes |
| Kasur Leather Belt | Leather | Red (~72) | Elevated risk signals | Yes |
| Sialkot Manufacturing Zone | Manufacturing | Green (~18) | Low-risk example | Yes |
| Lahore Industrial Zone (Sparse Data) | Mixed | Unknown | Insufficient Data guard | Yes |

# 10. Tech Stack — Specified vs. Shipped

| Layer | SRS / Discussion | Actual codebase |
| --- | --- | --- |
| Frontend | Streamlit / React | React 18 + Vite + TypeScript + Tailwind |
| Routing | — | React Router v6 |
| Map / viz | Plotly / Folium / Mapbox | Leaflet + react-leaflet + OSM |
| HTTP (FE) | — | Axios |
| Backend | Python services | FastAPI + Uvicorn + Pydantic |
| Geocoding | OpenCage | OpenCage (optional) |
| Satellite | Sentinel Hub | Sentinel Hub (optional) |
| Scraping | Requests + BeautifulSoup | httpx + BeautifulSoup (+ DuckDuckGo) |
| AI | Qwen (Model Studio) | Qwen via DashScope compatible API |
| Storage | Alibaba OSS | Local JSON / PNG under data/ |
| PDF | (export) | fpdf2 |
| Scoring | Plain Python | scoring.py + config weights |

# 11. Priority Gaps (if Continuing Development)

Ordered by impact against the written SRS and hackathon sponsor narrative:

1. FR-13 — Real Sustainability Heatmap (heat layer or Plotly overlay on the map).

2. Alibaba Cloud OSS — store satellite images and PDFs; stop claiming OSS until wired.

3. FR-4 — Live shipping/AIS proxy (or clearly label shipping as port proximity mock in the UI).

4. Deploy backend on Alibaba Cloud (credits / sponsor requirement from Discussion v1).

5. Surface /health mock vs live on the UI for judges.

6. Remove or tighten the hardcoded score-50 fallback in analyze route so Insufficient Data stays strict.

7. FR-16 only if time remains (explicit stretch).

# 12. Out of Scope (Correctly Not Built)

Per SRS §1.2 — these are not incomplete features:

Real-time / continuous monitoring of facilities

Facility-level methane / CO2 point-source measurement

Certified audit / regulatory attestation

# 13. Conclusion

Against the three SRS/discussion documents and the architecture diagram, Carbon Compass has delivered the core self-check loop: ingest public proxies → Qwen-assisted reasoning → weighted score with confidence guard → map + detail + PDF, with safe risk-signal language and a solid demo dataset.

The largest documented gaps still open are:

1. True Sustainability Heatmap (FR-13)

2. Real shipping activity data (FR-4)

3. Alibaba Cloud OSS + cloud hosting (architecture / sponsor alignment)

Everything else in the Must Have set is either complete or complete with an intentional mock fallback for demo reliability.

End of Feature Completion Status document.